## Slide 1
Project Update EasyEMR
Jerell Robinson
Evan Michaux
Nicholas Rushak
Priyesh Pandya

## Slide 2
Previous Iteration Oct. 13-Oct 20
1. Fix the Admin page to restrict to only registered admins. (Done)
2. Modify Triage UI for landscape view. (Done)
3. Fix issue with triage page not automatically filling in the user fields on search. (Done)
4. Modify the Admin page to restrict to only registered admins. (Done)
5. Add new required fields. (Done)

## Slide 3
Next Iteration Oct. 21 to Oct 27
1. Utilize unit tests and perform heavy testing.
2. Encounter ID remains at zero when adding patients.
3. Resizing of fields based on screen resolution.
4. New method for a handling history on Triage screen.

## Slide 4
Thank You.