## Slide 1
Project Update EasyEMR
Jerell Robinson
Evan Michaux
Nicholas Rushak
Priyesh Pandya

## Slide 2
Previous Iteration Oct. 13-Oct 20
1. Fix the Admin page to restrict to only registered admins. (Done)
2. Modify Triage UI for landscape view. (Done)
3. Fix issue with triage page not automatically filling in the user fields on search. (Done)
4. Modify the Admin page to restrict to only registered admins. (Done)
5. Add new required fields. (Done)
6. Medical page layout re-done for screen size optimization. (Done)

## Slide 3
Next Iteration Oct. 21 to Oct 27
1. Encounter ID remains at zero when adding patients.
2. Resizing of fields based on screen resolution.
3. New method for a handling history on Triage screen.
4. Including medications given, assigning new medications on Pharmacy page.
5. Issues with database table’s primary keys

## Slide 4
Thank You.