## Slide 1
Current Project Update EasyEMR
Jerell Robinson
Evan Michaux
Nicholas Rushak
Priyesh Pandya

## Slide 2
Previous Iteration Oct. 20-Oct 27
1. Previous patient search on Triage Page with history button. (Done)
2. Pharmacy page medication prescribed buttons (Done)
3. Resizing of fields based on screen resolution (Almost done on all pages)
4. JavaScript enhancements on Triage to make InputTexts easier to use. (Done)
5. Encounter ID remains at zero when adding patients. (Done)

## Slide 3
Previous Iteration Oct. 20-Oct 27
6. Ad-Hoc working on Ipad and Android tablets. (Done)
7. Database fixed and table ID can now be stored! (Done – Thank you Laura)

## Slide 4
Next Iteration Nov. 3rd
1. Implement patient information page
2. Medical Page Changes:
  Resize fields to fit on IPad screen
  Calculate BMI (body mass index)
  Color fields to indicate required.
  Fix bug with search button rendering
  Auto fill patient information when patient is selected
  Use slash between heart-rate dystolic and systolic
  Prescription label rendered behind input text
  First name, last name, and age required
  Search buttons do not render properly when clicked
  Layout does not fit properly on IPad

## Slide 5
Next Iteration Nov. 3rd
3. Pharmacy Page Changes:
    Populate problem list and medication given
    Same medication defaults to yes
    Autocomplete on medication
    InputText resized to provide more room for input
4. Triage Page Changes:
    Make Age required
    Display patient ID
    Submit has to reset fields and display patient ID
    Height, weight, and age not added to database

## Slide 6
Thank you.